## Slide 1: Project Presentation Javascript Phase 1
Matan Poleg – matanpoleg@gmail.com
Shahar Avital – shahar7878@gmail.com
Itzik Bar David – bardavid@mail.tau.ac.il
Noam Rinatzki
Nurit Dor
Shir Landau-Feibish

## Slide 2: Schedule
Half-Way through
Milestones
  Progress report – 14.05
  First submission - 29.06 (10.5 weeks)
  Submission – 01.09 (18 weeks)
  Presentation - 08.09
Weeks | Mission |  | 
1-3 | Research - engine infrastructure | JS standard AST Representation AST to JS file | 
4-6 | Generating simple programs |  | 
6-9 | JS Engines – create command line interface |  | 
10-11 | Exam period |  | 
12-15 | Research |  | Enhancing Complexity
 | Implementation |  | 
15-17 | Find bugs |  | 
17-18 | buffer (until final submission) |  | 

## Slide 3: Goals
Finding bugs in different JavaScript Engines
  Generating randomized complex JS programs
  Comparing outputs of different engines
COMPARE DIFFERENT ENGINES’ BEHAVIOUR
  No global standard for JS

## Slide 4: Method
Understanding JavaScript language
Generating Randomized JS code
Creating an infrastructure that automatically runs generated code on several ENGINES and compares the output
Enhancing Complexity of the generated code

## Slide 5: Supported Engines
Used In | Implementation Language | Engine
Chrome | C++ | V8 (Node.js)
Firefox | C++ | Spidermonkey
Self-contained Jar | Java | DynJs
 | Java | Rhino
Included in Java 8 | Java | Nashorn

## Slide 6: Next Challenges
Symbol table being built ‘on demand’ (no nesting scopes)
  If(a) var x = 1;
  var y = x;
  a == true  ok
  a == false  error: x is not defined
Halt Problem
  function f() { g(); }
  function g() { f(); }
  f();

## Slide 7: Next Challenges
Improve quality of the generated programs
  Programs are very simplistic
  Thus usually nothing is running when executing
How to summarize execution of a program?
  Which variables are alive?
  print / xor / etc.