## Slide 1: Project Presentation Javascript
Matan Poleg – matanpoleg@gmail.com
Shahar Avital – shahar7878@gmail.com
Itzik Bar David – bardavid@mail.tau.ac.il
Noam Rinatzki
Nurit Dor
Shir Landau-Feibish

## Slide 2: Goals
Finding bugs in different JavaScript Engines
  Generating randomized complex JS programs
  Comparing outputs of different engines
COMPARE DIFFERENT ENGINES’ BEHAVIOUR
  No global standard for JS

## Slide 3: Method
Understanding JavaScript language
Generating Randomized JS code
Creating an infrastructure that automatically runs generated code on several ENGINES and compares the output
Enhancing Complexity of the generated code

## Slide 4: Generating JS code
building AST nodes
  Function, classes
  Variable scoping
  Statements – assignment, binary/unray operation, functions calls
Automatically generating an AST
  Type table
  symbol table
  Possibly other metadata structures
Parsing the AST to JS code

## Slide 5: Engines infrastructure
V8 - Chrome, node.js
SpiderMonkey – Firefox
Chakra – INTERNET EXPLORER
jAVASCRIPTCORE – safari
Many more exist

## Slide 6: Schedule
Kick off – today
parallel Work
  JS representation
  Randomization
  Engine infrastructure
Milestones
  Progress report – 14.05
  First submission - 18.06 (9 weeks)
  Submission – 01.09 (18 weeks)
  Presentation - 08.09
Weeks | Mission |  | 
1-3 | Research - engine infrastructure | JS standard AST Representation AST to JS file | 
4-6 | Generating simple programs |  | 
6-8 | JS Engines – create command line interface |  | 
9 | Buffer (until first submission) |  | 
10-14 | Research |  | Enhancing Complexity
 | Implementation |  | 
14-16 | Find bugs |  | 
16-18 | buffer (until final submission) |  |